This memo is a status report of the Project Team’s efforts on the Route 1 Sewer Extension Project and describes:

- Highlights of the work completed over the previous two weeks;

- Identification of the work anticipated over the next two weeks;

- Listing of any outstanding issues that need to be addressed; and

- Schedule update.

Completed Work over the Previous Two Weeks

- Held second meeting of the Sewer Advisory Committee on June 13 @ 11am to 12:30pm at the York Public Library, 15 Long Sands Road.

- Reviewed funding opportunities from the Community Resilience Partnership Community Action Grant. Town is submitting for funding as part of a different project.

Anticipated Work over the Next Two Weeks

- Submit proposal to Town/Sewer District to complete EPA Environmental Assessment required for CDS grant.

- Send communication on funding needs to the Economic Development Administration.

- Contact MDOT to discuss collaboration on Route 1 work.

- Continue to explore funding opportunities.

- Submit education strategy outline to committee for consideration.

Outstanding Issues

- Communications Strategy.

- Drainage concerns along Donica Road.

- Coordination of future MDOT work on Route 1.

- Potential to leverage Town projects.

- Time frame of work to balance lowest costs versus disruption to businesses.

- Assessment fees.

- Town vs Sewer District funding.

Schedule Update

- Next meeting on June 27 @ 11am to 12:30pm.

Closing

Please contact Brent Bridges (bbridges@woodardcurran.com, 207-558-3807) or Megan McDevitt (mmcdevitt@woodardcurran.com, 207-558-3785) if you have any questions or concerns.